Week 1 Reflection:

During Week 1, I focused on establishing the foundation of the Skill Sphere platform. I created and organized the GitHub repository to store all project files and track version history, and I set up a Notion workspace to document daily progress and maintain links to supporting evidence.

I developed a detailed platform requirements document outlining all MVP features and defining what “complete” means for each one. I also drafted a structured demo script that maps the full learner and mentor journey to ensure a clear final presentation flow.

Using Figma, I designed low-fidelity wireframes for the Home Page, Skill Detail Page, Profile Page, and Group Page. These wireframes helped clarify layout, feature placement, and user experience before moving into development.

On the backend side, I planned the Firestore database structure, defining collections for users, skills, groups, and reflections. I then created a Firebase project, enabled authentication and Firestore, and added initial sample data. Additionally, I created an initial skills list aligned with relevant Sustainable Development Goals to demonstrate social impact integration.

Overall, Week 1 focused on planning, structure, and backend setup. The project now has a clear technical foundation and documented architecture, positioning it well for implementation in Week 2.